PRINCE2 Foundation Quiz Module 12 – Issues

- What is the primary purpose of the Issues practice in PRINCE2?

  - To eliminate all project risks

  - To collect and assess issues and control changes to the project's baseline

  - To automate all decision-making processes in a project

  - To replace the need for project planning

- How does the Issues practice contribute to project adaptability?

  - By ignoring all changes in the project environment

  - By providing a mechanism to respond to changes in a controlled manner

  - By eliminating the need for change in projects

  - By automatically implementing all suggested changes

- In the context of the Issues practice, what role does change control play?

  - It is unrelated to the Issues practice

  - It is a subset of the Issues practice, focusing on modifications to the project baseline

  - It replaces the need for issue management

  - It only applies to financial aspects of the project

- How does the Issues practice support the project's monitoring function?

  - It doesn't - monitoring is unrelated to issue management

  - By providing a framework for capturing and addressing events that require project management consideration

  - By eliminating the need for project monitoring

  - By focusing solely on technical issues

- What is the relationship between the Issues practice and project baselines?

  - The Issues practice has no impact on project baselines

  - The Issues practice provides a controlled way to modify project baselines when necessary

  - The Issues practice eliminates the need for project baselines

  - The Issues practice automatically updates all baselines without review

- Which of the following is NOT considered a type of issue in PRINCE2?

  - A problem or concern

  - An event external to the project

  - A request for change

  - A project milestone

- What distinguishes an off-specification from other types of issues?

  - It's always related to external events

  - It's a failure to deliver a product within its agreed tolerances

  - It's always a request for additional resources

  - It's always related to schedule delays

- In PRINCE2, how is a "business opportunity" categorised?

  - It's not considered an issue

  - It's always treated as a risk

  - It's a type of issue that could provide additional benefits to the project

  - It's always treated as a problem

- How does PRINCE2 define an "event external to the project" in the context of issues?

  - Any event that occurs outside of project meetings

  - Only events that negatively impact the project

  - An occurrence outside the project's control that impacts the project and requires project management consideration

  - Any event that doesn't involve the Project Manager

- What is the key characteristic of a "request for change" issue?

  - It always results in additional cost to the project

  - It's a proposal for a change to the project baseline

  - It's always initiated by the Project Board

  - It only applies to changes in project timelines

- In PRINCE2, how is "change" defined in the context of the Issues practice?

  - Any alteration to the project team composition

  - Only modifications that increase project cost

  - A modification to any of the approved products that constitute the project baseline

  - Any decision made by the Project Manager

- What distinguishes a change from other types of issues?

  - Changes are always beneficial to the project

  - Changes only affect the project schedule

  - Changes specifically impact the approved project baseline

  - Changes are always initiated by external stakeholders

- When does a proposed change become part of the project baseline?

  - As soon as it's suggested

  - Only after it has been approved by the delegated authority

  - At the end of each stage

  - Automatically after 7 days

- How does PRINCE2 recommend handling changes to ensure controlled implementation?

  - By implementing all suggested changes immediately

  - By ignoring all change requests

  - Through a formal change control process with appropriate levels of authority

  - By leaving all change decisions to the end of the project

- What role does the project baseline play in change management?

  - It's irrelevant to change management

  - It provides the reference point against which changes are assessed

  - It automatically updates with every suggested change

  - It only applies to financial aspects of the project

- What is the first step in the PRINCE2 issue resolution process?

  - Implementing the solution

  - Capturing the issue in the issue register

  - Escalating to the Project Board

  - Closing the issue

- In PRINCE2, who is typically responsible for assessing the impact of an issue?

  - Only the Project Board

  - The Project Manager, possibly with input from others

  - Always the Team Manager

  - The project sponsor exclusively

- What factor does NOT typically need to be considered when assessing an issue's impact?

  - Effect on the business case

  - Impact on project objectives and tolerances

  - The personal preferences of the Project Manager

  - Implications for project risks

- In the context of issue resolution, what is the purpose of the issue report?

  - To automatically implement solutions

  - To provide a detailed assessment of the issue and recommend options for resolution

  - To close the issue without further action

  - To assign blame for the issue

- When should an issue be escalated to the Project Board?

  - For every single issue, regardless of severity

  - Only at the end of the project

  - When it exceeds or is forecast to exceed stage tolerances

  - Never - the Project Manager should handle all issues

- What is the primary purpose of change control in PRINCE2?

  - To prevent any changes from occurring

  - To ensure changes to the project baseline are made in a controlled manner

  - To automatically approve all change requests

  - To eliminate the need for project planning

- Which of the following is NOT typically part of the change control process?

  - Capturing the proposed change

  - Assessing the impact of the change

  - Automatically implementing all proposed changes

  - Obtaining approval for the change from the appropriate authority

- How does change control support the 'Manage by Exception' principle in PRINCE2?

  - It doesn't - change control contradicts this principle

  - By providing a mechanism to escalate changes that exceed tolerances

  - By eliminating all exceptions

  - By removing the need for tolerances

- In PRINCE2, what role does configuration management play in change control?

  - It's unrelated to change control

  - It supports change control by maintaining information about the status of project products

  - It replaces the need for change control

  - It only applies to financial aspects of the project

- How might change control procedures be tailored in an agile project environment?

  - They would be eliminated entirely

  - They might be streamlined to allow for more frequent, smaller changes

  - They would remain exactly the same as in a traditional project

  - They would only be applied at the end of the project

- What is the primary purpose of the PRINCE2 issue and change control procedure?

  - To automatically implement all changes

  - To provide a standard approach for capturing, assessing, and controlling issues and changes

  - To eliminate all issues in a project

  - To replace the need for risk management

- In the PRINCE2 issue management procedure, what typically follows the 'Capture' step?

  - Implement

  - Examine

  - Close

  - Escalate

- At what point in the issue management procedure might an Exception Report be created?

  - For every issue, regardless of severity

  - Only at the end of the project

  - If the issue's impact exceeds or is forecast to exceed stage tolerances

  - Never - Exception Reports are not part of issue management

- In the context of the PRINCE2 issue management procedure, what does 'Propose' typically involve?

  - Automatically implementing the first solution that comes to mind

  - Identifying options for responding to the issue and recommending a course of action

  - Closing the issue without further action

  - Escalating all issues to the Project Board

- How does the 'Review' step in the issue management procedure support project control?

  - It doesn't - reviewing issues is unnecessary

  - By ensuring the appropriate authority makes decisions on issues and changes

  - By automatically approving all proposed changes

  - By eliminating the need for Project Board involvement

- Which of the following is NOT a key management product associated with the Issues practice?

  - Issue register

  - Issue report

  - Risk register

  - Change budget

- What is the primary purpose of the issue register?

  - To automatically implement all changes

  - To log and track the status of all issues raised during the project

  - To replace the need for progress reports

  - To assign blame for issues

- In PRINCE2, where is the issue management approach typically documented?

  - In a standalone document

  - It's not documented

  - As part of the Project Initiation Documentation

  - In the risk register

- What information would you NOT typically find in an issue report?

  - Description of the issue

  - Impact analysis

  - Personal opinions about team members

  - Recommended options for resolution

- How does the change budget relate to the Issues practice?

  - It's unrelated to issue management

  - It's a sum of money set aside in the project budget to fund changes

  - It replaces the need for financial planning

  - It's always equal to 50% of the total project budget

- How does the Issues practice support the 'Manage by Exception' principle?

  - It doesn't - issue management contradicts this principle

  - By providing a mechanism to escalate issues that exceed tolerances

  - By eliminating all exceptions

  - By removing the need for tolerances

- How does the Issues practice relate to the 'Focus on Products' principle?

  - It's unrelated to product focus

  - By ensuring changes to products are controlled and aligned with project objectives

  - By eliminating the need for product descriptions

  - By focusing solely on management products

- In what way does the Issues practice support the 'Learn from Experience' principle?

  - It doesn't - issue management is unrelated to learning

  - By providing opportunities to capture and apply lessons about handling issues and changes

  - By eliminating the need for lessons logs

  - By focusing only on future projects

- How does the Issues practice contribute to the 'Ensure Continued Business Justification' principle?

  - It's unrelated to business justification

  - By ensuring changes are assessed for their impact on the business case

  - By eliminating the need for a business case

  - By focusing solely on technical issues

- How might the 'Tailor to Suit the Project' principle be applied to the Issues practice?

  - By using the exact same issue management approach for all projects

  - By adjusting the level of formality and control in the issue management approach based on the project's needs

  - By eliminating issue management for small projects

  - By always using the most complex issue management procedures possible