PRINCE2 Foundation Module 13 Quiz – Progress

- Which of the following is NOT a primary purpose of the progress practice in PRINCE2?

  - To establish mechanisms to monitor achievements against plans

  - To provide forecasts for the project's objectives and continued viability

  - To control any deviations from tolerances

  - To define the quality criteria for project products

- The progress practice in PRINCE2 is crucial for:

  - Ensuring product quality

  - Managing stakeholder expectations

  - Controlling project progress against performance targets

  - Defining project scope

- Which aspect of project performance is LEAST directly monitored through the progress practice?

  - Time

  - Cost

  - Team dynamics

  - Risk

- In PRINCE2, the progress practice is essential for:

  - Defining project roles, responsibilities, and relationships

  - Making decisions about the project's continued viability

  - Creating detailed product descriptions

  - Managing supplier contracts

- The progress practice in PRINCE2 helps to:

  - Develop the project's business case

  - Define the project's organisational structure

  - Control deviations from agreed tolerances through escalation

  - Establish the project's quality management strategy

- In PRINCE2, 'progress' is defined as:

  - The completion of planned activities

  - The measure of the achievement of the objectives of a plan

  - The rate at which project products are delivered

  - The amount of work completed in a given time period

- An 'exception' in PRINCE2 is:

  - An unexpected risk that has occurred

  - A situation where it can be forecast that there will be a deviation beyond the tolerance levels

  - A change request that has been approved

  - A project issue that requires immediate attention

- Which of the following is NOT a correct definition in the context of PRINCE2's progress practice?

  - Forecast: A prediction of future performance based on historical data and past patterns

  - Tolerance: The permissible deviation above and below a plan's target

  - Checkpoint: A formal decision point in the project lifecycle

  - Event-driven control: A control that takes place when a specific event occurs

- In PRINCE2, 'managing by exception' means:

  - Only addressing issues when they become critical

  - Delegating all decision-making to the project board

  - Establishing tolerance levels and only escalating when these are forecast to be exceeded

  - Focusing solely on high-risk areas of the project

- The term 'baseline' in PRINCE2 refers to:

  - The initial project budget

  - The approved plans against which progress is measured

  - The minimum acceptable quality standards

  - The project's critical path

- Which of the following is NOT considered a key aspect of effective progress management in PRINCE2?

  - Defining management levels and tolerances

  - Applying event-driven and time-driven controls

  - Reviewing and reporting progress

  - Conducting daily team meetings

- In PRINCE2, effective progress management includes:

  - Micromanaging team activities

  - Escalating all issues to the project board

  - Forecasting remaining work

  - Focusing solely on financial metrics

- Which of the following is NOT part of the plan-do-check-act cycle in PRINCE2's progress management?

  - Understand situation

  - Perform specific steps

  - Validate results

  - Assign blame for deviations

- Effective progress management in PRINCE2 requires:

  - Daily status updates from all team members

  - Weekly meetings with all stakeholders

  - The use of data and systems in progress management

  - Constant revision of the project plan

- Which of the following is NOT a recommended practice for effective progress management in PRINCE2?

  - Reviewing progress and lessons

  - Reporting progress and lessons

  - Forecasting

  - Implementing all change requests immediately

- Which of the following is NOT one of the seven types of tolerances in PRINCE2?

  - Benefits

  - Cost

  - Resources

  - Sustainability

- In PRINCE2, the tolerance for which aspect is typically expressed as a permissible under-delivery or over-delivery?

  - Time

  - Cost

  - Benefits

  - Quality

- Which tolerance type in PRINCE2 is concerned with the permissible variation of the project solution's scope?

  - Scope tolerance

  - Quality tolerance

  - Risk tolerance

  - Time tolerance

- In PRINCE2, which tolerance type is typically expressed as limits on the aggregated value of threats?

  - Cost tolerance

  - Risk tolerance

  - Scope tolerance

  - Sustainability tolerance

- Which of the following statements about tolerances in PRINCE2 is FALSE?

  - Time tolerance is expressed as the permissible delay or advancement of the target completion date

  - Quality tolerance is defined in the project product description's acceptance criteria

  - Sustainability tolerance is always expressed in financial terms

  - Cost tolerance is typically expressed as a percentage of the agreed budget

- In PRINCE2, which level of management typically sets the overall project tolerances?

  - Project Manager

  - Team Manager

  - Project Board

  - Corporate or Programme Management

- When a stage is forecast to exceed its tolerances, to whom should the Project Manager escalate this information?

  - Team Manager

  - Project Board

  - Corporate Management

  - Senior User

- Which of the following is NOT typically included in a Work Package tolerance in PRINCE2?

  - Time

  - Cost

  - Scope

  - Benefits

- In PRINCE2, who is responsible for setting stage tolerances?

  - Project Manager

  - Team Manager

  - Project Board

  - Senior Supplier

- Which statement about delegating tolerances in PRINCE2 is FALSE?

  - Project tolerances are set by corporate or programme management

  - Stage tolerances are set by the project board

  - Work package tolerances are set by the project manager

  - Team managers can set their own tolerances within work packages

- Which of the following is NOT one of the main types of control in PRINCE2's progress practice?

  - Time-driven control

  - Event-driven control

  - Risk-driven control

  - Exception-driven control

- In PRINCE2, which type of control occurs at predefined periodic intervals?

  - Event-driven control

  - Time-driven control

  - Exception-driven control

  - Milestone-driven control

- Which of the following is an example of an event-driven control in PRINCE2?

  - Weekly status meetings

  - Monthly progress reports

  - End-of-stage assessments

  - Daily stand-up meetings

- In PRINCE2, the difference between monitoring and controlling is:

  - Monitoring is time-driven, while controlling is event-driven

  - Monitoring is passive, while controlling involves decision-making

  - Monitoring is done by the Project Manager, while controlling is done by the Project Board

  - Monitoring focuses on past performance, while controlling focuses on future performance

- Which statement about types of control in PRINCE2 is FALSE?

  - Time-driven controls help ensure regular oversight of the project

  - Event-driven controls are more efficient as they occur only when needed

  - Both time-driven and event-driven controls are used in PRINCE2 projects

  - Time-driven controls are always more effective than event-driven controls

- In PRINCE2, when should lessons be captured?

  - Only during the end-of-project review

  - At predefined intervals throughout the project

  - Continuously throughout the project lifecycle

  - Only when issues occur

- Which of the following is NOT a recommended method for capturing lessons in PRINCE2?

  - Post-project reviews

  - Retrospectives

  - Checkpoint reports

  - Annual performance evaluations

- When analysing a lesson in PRINCE2, which question should be answered LAST?

  - What did we expect to occur?

  - What actually happened?

  - What worked well and why?

  - What needs to be done differently or repeated?

- In PRINCE2, the primary purpose of capturing lessons is to:

  - Assign blame for project failures

  - Justify additional project resources

  - Facilitate learning from experience for future projects

  - Provide evidence for performance reviews

- Which PRINCE2 principle is most closely aligned with the practice of capturing and applying lessons?

  - Manage by stages

  - Focus on products

  - Learn from experience

  - Tailor to suit the project

- Which of the following is NOT a type of report mentioned in PRINCE2's progress practice?

  - Checkpoint report

  - Highlight report

  - Exception report

  - Performance report

- In PRINCE2, which report is used to provide the Project Board with a summary of the stage status?

  - Checkpoint report

  - Highlight report

  - End Stage report

  - Lessons report

- Which log in PRINCE2 is used to record informal issues and observations not captured elsewhere?

  - Issue log

  - Risk log

  - Quality log

  - Daily log

- In PRINCE2, the difference between a formal issue and an informal issue is:

  - Formal issues are always high priority, while informal issues are low priority

  - Formal issues are recorded in the issue register, while informal issues may be recorded in the daily log

  - Formal issues require immediate action, while informal issues can be addressed later

  - Formal issues are reported to the Project Board, while informal issues are handled by the Project Manager

- Which statement about PRINCE2 reports is FALSE?

  - The frequency of reporting should reflect the level of control required

  - Reports may take the form of electronic dashboards

  - PRINCE2 strictly defines the format and content of all project reports

  - The information in reports should consider the project's monitoring and control requirements

- In PRINCE2, forecasting is essential because:

  - It helps identify responses to project risks

  - It predicts project outcomes

  - It ensures overall project success

  - All of the above

- Which of the following is NOT typically considered when forecasting in PRINCE2?

  - Performance of the project so far

  - Performance of other projects inside or outside the organisation

  - Personal preferences of the Project Board members

  - All seven PRINCE2 performance targets

- In PRINCE2, who is primarily responsible for forecasting at the stage level?

  - Team Manager

  - Project Manager

  - Project Board

  - Senior User

- Which PRINCE2 principle is most closely aligned with the practice of forecasting?

  - Manage by exception

  - Focus on products

  - Tailor to suit the project

  - Learn from experience

- In PRINCE2, forecasting should:

  - Always be based solely on quantitative data

  - Only consider time and cost factors

  - Be done at regular intervals and when significant events occur

  - Be the responsibility of the Project Board

- In PRINCE2, when should a Team Manager escalate an issue to the Project Manager?

  - When any problem occurs in their work package

  - When the work package is forecast to exceed its tolerances

  - At the end of each reporting period

  - When they need additional resources

- If a stage is forecast to exceed its tolerances, the Project Manager should:

  - Immediately close the project

  - Adjust the tolerances without informing the Project Board

  - Produce an Exception Report for the Project Board

  - Wait until the end of the stage to report the issue

- In PRINCE2, which statement about escalation is FALSE?

  - Issues should always be escalated to the highest level of management

  - Escalation is a key part of the 'manage by exception' principle

  - The Project Board may request an Exception Plan when tolerances are forecast to be exceeded

  - Escalation procedures should be defined in the project management approach

- When project tolerances are forecast to be exceeded, the Project Board should:

  - Automatically approve additional resources

  - Close the project immediately

  - Refer the matter to corporate or programme management

  - Reprimand the Project Manager

- Which of the following is NOT a possible outcome when the Project Board receives an Exception Report?

  - Request an Exception Plan

  - Increase the tolerance

  - De-scope the project

  - Automatically approve all recommended actions

- In PRINCE2, the use of data and systems in progress management helps to:

  - Replace the need for project management skills

  - Automate all decision-making processes

  - Support progress tracking and decision-making

  - Eliminate the need for human intervention in projects

- Which of the following is NOT mentioned as a benefit of using digital systems for progress management in PRINCE2?

  - Facilitating communication in distributed teams

  - Automating administrative tasks

  - Providing real-time project status updates

  - Eliminating the need for project planning

- In PRINCE2, the digital and data management approach should describe:

  - Only the hardware requirements for the project

  - The systems and data to be used for forecasting and reporting

  - The personal devices allowed for team members

  - The social media platforms to be used for project communication

- Which statement about the use of data in PRINCE2 projects is TRUE?

  - Only internal project data should be used for decision-making

  - Data analytics can be used to predict future performance

  - All project data must be stored in a single centralised system

  - The use of external data is prohibited in PRINCE2 projects

- In PRINCE2, sentiment analysis might be used to understand:

  - The financial health of the project

  - The quality of project deliverables

  - Team performance or stakeholder engagement

  - The accuracy of project schedules

- What is the first step in the PRINCE2 technique for exception management?

  - Creating an Exception Report

  - Forecasting a tolerance breach

  - Requesting an Exception Plan

  - Escalating to the Project Board

- In the PRINCE2 exception management technique, who is responsible for creating the Exception Plan?

  - Team Manager

  - Project Manager

  - Project Board

  - Senior User

- Which of the following is NOT a possible outcome when the Project Board reviews an Exception Plan?

  - Reject the plan and request amendments

  - Approve the plan

  - Reject the plan and direct continuation of the current stage

  - Automatically increase project tolerances

- In PRINCE2, if an Exception Plan is approved, what does it become?

  - An addendum to the current Stage Plan

  - The new Stage Plan, replacing the old one

  - Part of the overall Project Plan

  - A separate document to be managed alongside the Stage Plan

- Which statement about the PRINCE2 exception management technique is FALSE?

  - It involves six steps from identifying a potential tolerance breach to implementing corrective action

  - It can be triggered at the work package, stage, or project level

  - The Project Board always has the final say on how to handle exceptions

  - It aims to align the end of the new stage with the original stage end if possible

- Which PRINCE2 principle is most directly supported by the progress practice?

  - Manage by exception

  - Focus on products

  - Learn from experience

  - Define roles, responsibilities, and relationships

- How does the progress practice support the 'ensure continued business justification' principle?

  - By ensuring all project expenses are justified

  - By providing forecasts for the project's objectives and continued viability

  - By focusing solely on delivering project outputs

  - By mandating regular business case reviews

- Which aspect of the progress practice LEAST supports the 'learn from experience' principle?

  - Capturing lessons throughout the project

  - Using historical data for forecasting

  - Conducting progress reviews

  - Escalating issues to higher management

- How does the 'manage by stages' principle influence the progress practice?

  - It requires progress to be reported only at stage boundaries

  - It eliminates the need for time-driven controls

  - It allows for more frequent and focused progress control

  - It mandates that all stages must be of equal duration

- Which statement about applying PRINCE2 principles to the progress practice is FALSE?

  - The 'tailor to suit the project' principle allows for adaptation of progress monitoring techniques

  - The 'focus on products' principle ensures progress is measured against planned product delivery

  - The 'manage by exception' principle eliminates the need for regular progress reporting

  - The 'defined roles, responsibilities, and relationships' principle clarifies who is responsible for progress monitoring and control

- Which management product is used to record the project's issues and their status?

  - Daily log

  - Lessons log

  - Issue register

  - Risk register

- In PRINCE2, which management product is used to capture informal observations and minor issues?

  - Issue register

  - Daily log

  - Checkpoint report

  - Highlight report

- Which management product is NOT typically associated with the progress practice in PRINCE2?

  - End stage report

  - Highlight report

  - Exception report

  - Configuration item record

- In PRINCE2, the Lessons Report is:

  - Mandatory for all projects

  - Only created at the end of the project

  - Used to provide a detailed review of any lessons learned

  - Always included in the Highlight Report

- Which statement about PRINCE2 management products related to the progress practice is FALSE?

  - The End Project Report provides a summary of the project's performance

  - The Checkpoint Report is used by Team Managers to report to the Project Manager

  - The Exception Report is only used when stage tolerances are forecast to be exceeded

  - The Lessons Log is maintained throughout the project lifecycle