PRINCE2 Foundation Module 14 Quiz – Closing a Project

- What is the primary purpose of the closing a project process in PRINCE2?

  - To distribute project resources to other projects

  - To provide a fixed point at which acceptance of the project product is confirmed

  - To evaluate the performance of the project team

  - To plan for future projects

- Which of the following is NOT a key aspect of the purpose of closing a project?

  - Confirming achievement of project objectives

  - Ensuring orderly closure in case of premature termination

  - Initiating new project phases

  - Recognising that approved changes to objectives have been achieved

- The closing a project process serves to:

  - Extend the project timeline indefinitely

  - Transfer ongoing product support to operations

  - Initiate a new project immediately

  - Delay the handover of project products

- In PRINCE2, the purpose of closing a project includes:

  - Ensuring all project work is complete before closure

  - Guaranteeing all benefits have been realised

  - Providing a point to confirm user acceptance of the project product

  - Extending the project to capture additional benefits

- Which statement about the purpose of closing a project is FALSE?

  - It provides a fixed point to confirm project product acceptance

  - It ensures the project isn't simply abandoned

  - It confirms that objectives or approved changes have been achieved

  - It guarantees that all planned benefits have been realised

- Which of the following is NOT an objective of the closing a project process?

  - Checking user acceptance of the project product

  - Ensuring the business can support the products when the project is closed

  - Guaranteeing all risks have been eliminated

  - Reviewing the performance of the project against its baselines

- An objective of the closing a project process is to:

  - Initiate follow-on projects

  - Assess realised benefits and update the benefits management approach

  - Extend project timelines to capture additional benefits

  - Reassign project team members to new roles

- Which objective focuses on ensuring the project doesn't end abruptly without proper procedures?

  - Checking user acceptance

  - Reviewing project performance

  - Assessing realised benefits

  - Ensuring the project is closed in an orderly way

- The objective of "ensuring provision has been made to address all open issues and risks" in the closing a project process involves:

  - Resolving all issues and eliminating all risks before closure

  - Transferring all unresolved issues and risks to operations

  - Making follow-on action recommendations

  - Ignoring minor issues and risks

- Which statement about the objectives of closing a project is FALSE?

  - They include reviewing project performance against baselines

  - They involve checking user acceptance of the project product

  - They require all benefits to be fully realised before closure

  - They ensure the business can support the products after closure

- In the PRINCE2 process model, what typically triggers the closing a project process?

  - Completion of the final planned product

  - Project end approaching or premature close request

  - Realisation of all planned benefits

  - Depletion of project budget

- Which process does the closing a project process interact with directly in PRINCE2?

  - Starting up a project

  - Initiating a project

  - Controlling a stage

  - Managing product delivery

- In the context of closing a project, what does PRINCE2 mean by "follow-on action recommendations"?

  - Suggestions for new projects to be initiated

  - Actions to be taken after the project closes to ensure ongoing product support or benefit realisation

  - Performance improvement recommendations for the project team

  - Recommendations for changes to organisational project management processes

- According to PRINCE2, when should closure activities be planned?

  - At the start of the project

  - Midway through the project

  - As part of the stage plan for the final stage

  - Only when a premature closure is requested

- Which statement about the overview of closing a project is FALSE?

  - It can be triggered by a premature close request

  - It always involves a single, final handover of all project products

  - It includes evaluating the project's performance

  - It requires notifying the business layer of project closure

- Which of the following is NOT one of the main activities in the closing a project process?

  - Prepare planned closure

  - Confirm project acceptance

  - Evaluate the project

  - Initiate follow-on projects

- In the "prepare premature closure" activity, what is the project manager NOT required to do?

  - Update the project log

  - Determine the status of project products

  - Agree on means for recovering completed or in-progress products

  - Automatically discard all incomplete work

- During the "confirm project acceptance" activity, what does the project manager need to update regarding benefits?

  - Confirm all benefits have been realised

  - Update the benefits management approach for post-project reviews

  - Cancel any unrealised benefits

  - Transfer benefit ownership to the project board

- In the "evaluate the project" activity, what is the primary purpose of reviewing the original project intent?

  - To assign blame for any deviations

  - To justify additional resources for future projects

  - To assess how successful the project has been

  - To plan for immediate follow-on projects

- Which activity in closing a project involves briefing the project board with a summary of the project's performance?

  - Prepare planned closure

  - Confirm project acceptance

  - Evaluate the project

  - Request project closure