PRINCE2 Foundation Module 15 Quiz – Directing a Project

- What is the primary purpose of the directing a project process in PRINCE2?

  - To manage day-to-day project activities

  - To enable the project board to be accountable for the project's success

  - To create detailed project plans

  - To execute project deliverables

- Which aspect is NOT a key part of the purpose of directing a project?

  - Making key decisions

  - Exercising overall control

  - Delegating day-to-day management

  - Performing quality checks on deliverables

- The directing a project process serves to:

  - Replace the need for a project manager

  - Provide a link between the project and corporate management

  - Eliminate all project risks

  - Guarantee project success

- In PRINCE2, the purpose of directing a project includes:

  - Micromanaging the project team

  - Ensuring the project remains viable

  - Creating detailed work packages

  - Performing all project reviews

- Which statement about the purpose of directing a project is FALSE?

  - It enables the project board to discharge its responsibilities

  - It allows for delegation of day-to-day management to the project manager

  - It requires the project board to be involved in all project decisions

  - It provides overall control while allowing the project manager autonomy

- Which of the following is NOT an objective of the directing a project process?

  - Ensuring there is authority to initiate the project

  - Providing day-to-day direction to the project manager

  - Ensuring the project remains viable

  - Ensuring there is authority to deliver the project product

- An objective of the directing a project process is to ensure:

  - All project risks are eliminated

  - The business layer has a connection to the project

  - The project manager makes all decisions independently

  - All benefits are realised before project closure

- Which objective focuses on ensuring the project continues to have a valid business justification?

  - Ensuring there is authority to initiate the project

  - Ensuring the project remains viable

  - Providing day-to-day management

  - Ensuring all planned products are delivered

- The objective of "ensuring plans for realising the post-project benefits are managed and reviewed" in the directing a project process involves:

  - Guaranteeing all benefits are realised during the project

  - Transferring benefit responsibility to operations immediately

  - Overseeing benefit planning beyond project closure

  - Ignoring benefits that can't be realised during the project

- Which statement about the objectives of directing a project is FALSE?

  - They include ensuring authority to close the project

  - They involve providing appropriate management direction throughout the project

  - They require the project board to make all project decisions

  - They ensure the business layer has a connection to the project

- In PRINCE2, the project board is responsible for:

  - Day-to-day project management

  - Creating detailed project plans

  - Overall direction and management of the project

  - Executing project deliverables

- Which of the following is NOT typically a member of the project board?

  - Executive

  - Senior User

  - Senior Supplier

  - Project Manager

- The project board's management is characterised by:

  - Constant involvement in project activities

  - Management by exception

  - Weekly status meetings

  - Direct supervision of team members

- In PRINCE2, the project board's authority comes from:

  - The project manager

  - The corporate or programme management

  - The team managers

  - The users

- Which statement about the project board is FALSE?

  - It is accountable for the success or failure of the project

  - It has the authority to direct the project manager

  - It must resolve all conflicts within the project team

  - It approves all major plans for the project

- The directing a project process spans:

  - Only the initiation stage

  - From project initiation to the final stage

  - From pre-project to project closure

  - Only the delivery stages

- Which process does the directing a project process NOT directly interact with?

  - Starting up a project

  - Initiating a project

  - Managing product delivery

  - Closing a project

- In the context of directing a project, what does PRINCE2 mean by "giving ad hoc direction"?

  - Providing day-to-day instructions to the project manager

  - Responding to requests for advice from the project manager

  - Making all decisions for the project

  - Directly managing project team members

- According to PRINCE2, when should the project board meet?

  - Weekly, regardless of project status

  - Only at stage boundaries

  - At major decision points and as required by exception

  - Daily to ensure close project monitoring

- Which statement about the overview of directing a project is FALSE?

  - It involves authorising project initiation

  - It includes authorising the project

  - It requires the project board to review all work packages

  - It involves authorising a stage or exception plan

- Which of the following is NOT one of the main activities in the directing a project process?

  - Authorise initiation

  - Authorise the project

  - Create detailed project plans

  - Authorise project closure

- In the "authorise initiation" activity, what is the project board NOT required to do?

  - Review the project brief

  - Approve the initiation stage plan

  - Commit resources for the initiation stage

  - Approve the project plan

- During the "give ad hoc direction" activity, what should the project board do if faced with a request that exceeds its delegated authority?

  - Automatically approve the request

  - Reject the request outright

  - Refer the request to corporate or programme management

  - Delegate the decision to the project manager

- In the "authorise project closure" activity, what is the primary purpose of reviewing the end project report?

  - To assign blame for any project failures

  - To justify additional resources for future projects

  - To assess the project's performance and success

  - To plan for immediate follow-on projects

- Which activity in directing a project involves confirming that the project management team is suitable and in place?

  - Authorise initiation

  - Authorise the project

  - Give ad hoc direction

  - Authorise a stage or exception plan

- How does the "manage by exception" principle apply to the directing a project process?

  - The project board makes all project decisions

  - The project board sets tolerances for the project manager

  - The project manager reports to the board daily

  - The project board manages all exceptions personally

- How is the "focus on products" principle applied in directing a project?

  - The project board creates all product descriptions

  - The project board approves the project product description

  - The project board personally reviews all products

  - The project board ignores products and focuses only on timelines

- How does the "tailor to suit the project" principle apply to the directing a project process?

  - It doesn't apply to this process

  - The project board decides how to tailor all processes

  - The level of formality and frequency of board activities can be tailored

  - Tailoring is only applied to team-level activities

- How is the "learn from experience" principle applied in directing a project?

  - The project board conducts all lesson identification

  - Lessons are only applied at project closure

  - The project board ensures lessons are sought and applied throughout the project

  - Learning is not relevant to the project board's activities

- How does the "defined roles, responsibilities, and relationships" principle manifest in the directing a project process?

  - The project board takes on all project roles

  - Roles, responsibilities, and relationships of the project board are clearly defined

  - The project board assigns all project roles

  - Roles are flexible and change frequently

- Which management product is NOT typically reviewed or approved by the project board during the directing a project process?

  - Project Brief

  - Project Initiation Documentation

  - Checkpoint Report

  - End Stage Report

- When authorising project closure, which management product does the project board review to assess the project's performance?

  - Daily Log

  - Lessons Report

  - End Project Report

  - Work Package

- Which management product is used to set tolerances for the project manager when authorising a stage?

  - Project Plan

  - Stage Plan

  - Team Plan

  - Exception Plan

- When giving ad hoc direction, which management product might the project board consult to understand current risks?

  - Issue Register

  - Quality Register

  - Risk Register

  - Configuration Item Records

- Which management product is NOT typically created or updated as part of the directing a project process?

  - Benefits Management Approach

  - Communication Management Approach

  - Quality Management Approach

  - Work Package