PRINCE2 Foundation Module 7 Quiz – Plans

- What is the primary purpose of the plans practice in PRINCE2?

  - To create a single, comprehensive project plan

  - To facilitate communication and control by defining the means of delivering products

  - To eliminate the need for stage planning

  - To ensure all projects follow the same planning approach

- How does the plans practice contribute to project success?

  - By creating a rigid, unchangeable plan

  - By focusing solely on resource allocation

  - By enabling effective delegation, communication, and control

  - By eliminating the need for project controls

- Which of the following is NOT a key aspect of the plans practice?

  - Defining the means of delivering the products

  - Facilitating communication

  - Defining the project's scope

  - Replacing the need for project governance

- How does the plans practice support decision-making in PRINCE2?

  - By providing a basis to define stages and decide what is to be delivered, and when

  - By eliminating the need for management judgment

  - By focusing solely on financial aspects of the project

  - By creating a single, inflexible plan for the entire project

- What role do plans play in managing project tolerances?

  - Plans have no relation to tolerances

  - Plans define tolerances for time, cost, quality, scope, risk, and benefits

  - Plans replace the need for tolerances

  - Plans only address time tolerances

- According to PRINCE2, what is the most comprehensive definition of a plan?

  - A document outlining project timelines

  - A proposal that outlines the what, where, when, how, and who of the project or a subset of its activities

  - A list of project activities and resources

  - A financial forecast for the project

- Which of the following is NOT typically included in a PRINCE2 plan?

  - The products to be delivered

  - The activities required to create the products

  - The resources and time needed for the project

  - A detailed personal development plan for each team member

- How does PRINCE2 view the relationship between plans and schedules?

  - Plans and schedules are the same thing

  - Plans are high-level documents, while schedules are detailed timelines

  - Schedules are one component of a comprehensive plan

  - Plans focus on products, while schedules focus on activities

- In PRINCE2, what aspect of a plan addresses the "why" of a project?

  - The project schedule

  - The resource allocation

  - The business case

  - The risk register

- Which of the following is considered a key component of a plan in PRINCE2?

  - A detailed list of all possible project risks

  - A comprehensive stakeholder engagement strategy

  - The means to deliver the products (the who, how, and where)

  - A complete organisational restructuring proposal

- Which of the following is NOT one of the main types of plans in PRINCE2?

  - Project Plan

  - Stage Plan

  - Team Plan

  - Resource Plan

- What is the primary purpose of a Project Plan in PRINCE2?

  - To provide day-to-day guidance for team members

  - To replace the need for Stage Plans

  - To provide a high-level description of how and when the project's objectives are to be achieved

  - To detail every activity in the project

- When is a Team Plan typically created in PRINCE2?

  - At the start of the project for the entire duration

  - When a Stage Plan needs to be broken down for day-to-day control

  - For every stage of the project

  - Only for projects lasting more than a year

- What is the main purpose of an Exception Plan in PRINCE2?

  - To replace the Project Plan when it becomes outdated

  - To plan for unexpected risks

  - To replace a Stage Plan that has exceeded or is forecast to exceed tolerances

  - To provide more detailed planning for team activities

- Which plan in PRINCE2 is mandatory for all projects, regardless of scale or complexity?

  - Project Plan

  - Stage Plan

  - Team Plan

  - Exception Plan

- How does the Project Plan relate to Stage Plans in PRINCE2?

  - They are identical and interchangeable

  - The Project Plan provides a high-level view, while Stage Plans offer more detailed planning for each stage

  - Stage Plans replace the Project Plan once the project starts

  - The Project Plan is created by combining all Stage Plans

- In what way does a Team Plan differ from a Stage Plan?

  - Team Plans are always more detailed than Stage Plans

  - Team Plans cover the entire project, while Stage Plans cover only one stage

  - Team Plans break down the Stage Plan into a greater level of detail for day-to-day control

  - Team Plans are created by the Project Board, while Stage Plans are created by the Project Manager

- How does an Exception Plan fit into the hierarchy of PRINCE2 plans?

  - It replaces the Project Plan when tolerances are exceeded

  - It is created to replace a Stage Plan that has or is forecast to exceed tolerances

  - It is a mandatory plan created at the start of each stage

  - It is used to plan for all potential risks in the project

- What is the relationship between the Project Plan and the Business Case?

  - They are the same document

  - The Project Plan is derived from the Business Case

  - The Business Case is part of the Project Plan

  - The Project Plan supports the ongoing viability of the Business Case

- How do Work Package plans relate to Team Plans in PRINCE2?

  - They are the same thing

  - Work Package plans are more detailed than Team Plans

  - Team Plans may include multiple Work Package plans

  - Work Package plans are created by the Project Board, while Team Plans are created by team managers

- What is the primary purpose of dividing a project into management stages in PRINCE2?

  - To create more work for the Project Manager

  - To provide control points for the Project Board

  - To ensure all projects have the same number of stages

  - To eliminate the need for detailed planning

- Which PRINCE2 principle is most closely associated with the concept of stages?

  - Ensure continued business justification

  - Learn from experience

  - Manage by stages

  - Focus on products

- Who is responsible for approving the move from one stage to another in PRINCE2?

  - The Project Manager

  - The Team Manager

  - The Project Board

  - The Change Authority

- What typically happens at the end of each management stage in PRINCE2?

  - The project is automatically closed

  - The Business Case is discarded

  - The project's continued viability is assessed

  - A new Project Manager is appointed

- Which of the following is NOT a typical activity during a stage boundary?

  - Updating the Business Case

  - Planning the next stage

  - Reporting on the current stage

  - Completely redefining the project's scope

- How do stages and work packages relate in PRINCE2?

  - They are the same thing

  - Work packages are always larger than stages

  - Stages typically contain multiple work packages

  - Work packages are only used in the final stage of a project

- What is the primary difference between a stage and a work package in PRINCE2?

  - Stages are approved by the Project Board, while work packages are authorised by the Project Manager

  - Work packages are always longer in duration than stages

  - Stages focus on products, while work packages focus on activities

  - Work packages are only used in agile projects

- How does the concept of work packages support the management by exception principle?

  - It doesn't; work packages are unrelated to management by exception

  - Work packages eliminate the need for exception reporting

  - Work packages allow for delegation of authority within defined tolerances

  - Work packages replace the need for stage boundaries

- In PRINCE2, who is typically responsible for managing a work package?

  - The Project Board

  - The Project Manager

  - The Team Manager

  - The Change Authority

- How do work packages contribute to the overall project planning in PRINCE2?

  - They replace the need for a Project Plan

  - They provide a means to break down Stage Plans into manageable units of work

  - They are only used in the initiation stage

  - They are created at the end of the project to document lessons learned

- What are tolerances in PRINCE2 planning?

  - The level of detail required in plans

  - The permissible deviation above and below a plan's target for time and cost without escalation to the next management level

  - The number of changes allowed in a project

  - The maximum number of stages allowed in a project

- Which of the following is NOT one of the six tolerance types in PRINCE2?

  - Time

  - Cost

  - Quality

  - Motivation

- How do tolerances support the 'manage by exception' principle in PRINCE2?

  - They eliminate the need for reporting

  - They allow for controlled delegation of authority

  - They replace the need for stage boundaries

  - They ensure all decisions are made by the Project Board

- At what level are tolerances typically NOT set in PRINCE2?

  - Project level

  - Stage level

  - Work package level

  - Individual task level

- What happens when a tolerance is forecast to be exceeded in PRINCE2?

  - The project is automatically terminated

  - An exception report is raised to the next management level

  - The tolerance is automatically increased

  - The Project Plan is discarded and rewritten

- What is the primary focus of product-based planning in PRINCE2?

  - Activities to be performed

  - Resources to be allocated

  - Products to be delivered

  - Risks to be mitigated

- Which of the following is NOT a step in product-based planning?

  - Write product descriptions

  - Create product breakdown structure

  - Create product flow diagram

  - Assign resources to activities

- How does product-based planning contribute to scope management?

  - By focusing solely on timelines

  - By ignoring project constraints

  - By clearly defining what needs to be produced, reducing scope creep

  - By eliminating the need for change control

- What is the purpose of a product flow diagram in PRINCE2?

  - To show the sequence of activities

  - To illustrate the order in which products will be developed

  - To replace the need for a Gantt chart

  - To assign resources to products

- How does the product breakdown structure relate to the work breakdown structure?

  - They are identical and interchangeable

  - The product breakdown structure forms the foundation for the work breakdown structure

  - The work breakdown structure replaces the need for a product breakdown structure

  - They are unrelated planning tools

- What is the correct sequence of steps in the PRINCE2 planning technique?

  - Design plan, define products, identify activities, estimate, schedule, document plan, analyse risks

  - Define products, identify activities, estimate, schedule, analyse risks, document plan

  - Estimate, schedule, define products, identify activities, analyse risks, document plan

  - Define products, estimate, identify activities, schedule, analyse risks, document plan

- Which step in the PRINCE2 planning technique involves creating the product breakdown structure?

  - Design plan

  - Define products

  - Identify activities

  - Estimate

- At which step in the PRINCE2 planning technique would you typically create a Gantt chart?

  - Define products

  - Identify activities

  - Estimate

  - Schedule

- Which of the following is NOT a primary output of the 'estimate' step in the PRINCE2 planning technique?

  - Effort required for each activity

  - Resources needed for each activity

  - Detailed risk mitigation strategies

  - Cost of each activity

- In the PRINCE2 planning technique, when should risk analysis be performed?

  - Before defining products

  - Immediately after identifying activities

  - After scheduling but before documenting the plan

  - Only at the end of the project

- What is the primary purpose of a product breakdown structure in PRINCE2?

  - To show the sequence of activities

  - To illustrate the hierarchy of all products to be produced in a plan

  - To assign resources to activities

  - To replace the need for a Gantt chart

- Which of the following is NOT typically included in a product breakdown structure?

  - Project product

  - Specialist products

  - Management products

  - Activity durations

- How does the product breakdown structure contribute to scope management?

  - By focusing solely on timelines

  - By ignoring project constraints

  - By clearly defining all products to be delivered, reducing scope creep

  - By eliminating the need for change control

- In a product breakdown structure, what does the highest level typically represent?

  - The most detailed product

  - The project's final product

  - The first product to be delivered

  - The product with the highest cost

- How should external products be represented in a product breakdown structure?

  - They should be excluded entirely

  - They should be included but clearly marked as external

  - They should be treated the same as internal products

  - They should only be included if they are deliverables

- Which management product provides the primary planning framework for the project?

  - Project Plan

  - Stage Plan

  - Team Plan

  - Benefits Management Approach

- What information is typically NOT included in a Project Plan?

  - Project-level quality management approach

  - Project controls

  - Detailed day-to-day activities for team members

  - Project-level risk management approach

- Which management product includes information on how and when measurement and reporting of achievement of the project's objectives will be done?

  - Business Case

  - Project Initiation Documentation

  - Project Plan

  - Benefits Review Plan

- Which of the following is NOT a primary management product associated with the Plans practice in PRINCE2?

  - Work package

  - Project product description

  - Project plan

  - Risk register

- In PRINCE2, what is the purpose of the project product description?

  - To define the project's outputs, outcomes, and benefits

  - To provide a detailed schedule of all project activities

  - To outline the project's quality management approach

  - To describe the project's final product, its customer's quality expectations and acceptance criteria

- Which plan is created in response to a deviation from stage tolerances that cannot be resolved within the current stage plan?

  - Team plan

  - Exception plan

  - Contingency plan

  - Recovery plan

- What is the primary difference between a stage plan and a team plan in PRINCE2?

  - Stage plans are more detailed than team plans

  - Team plans are created by the Project Board, while stage plans are created by the Project Manager

  - Stage plans cover a management stage, while team plans cover the work of a specific team

  - Team plans are mandatory, while stage plans are optional

- Which of the following is NOT typically included in a PRINCE2 project plan?

  - A description of the project's products

  - The project's budget and resource requirements

  - Detailed daily tasks for each team member

  - Major project milestones and decision points

- How does the "Learn from experience" principle apply to the Plans practice in PRINCE2?

  - By requiring all team members to attend formal training before planning

  - By incorporating lessons from previous similar projects into current project plans

  - By mandating post-project reviews for all projects, regardless of outcome

  - By focusing exclusively on industry best practices rather than organisational experience

- Which PRINCE2 principle is most closely aligned with the concept of "planning horizon" in the Plans practice?

  - Manage by stages

  - Focus on products

  - Tailor to suit the project

  - Define roles, responsibilities, and relationships

- How does the "Focus on products" principle influence the Plans practice in PRINCE2?

  - By prioritising financial products over all other project outputs

  - By emphasising the use of product-based planning techniques

  - By requiring all plans to be product-oriented rather than activity-oriented

  - By mandating that all products must be physical, tangible items

- In the context of the Plans practice, how is the "Manage by exception" principle applied?

  - By only creating plans when exceptions occur

  - By using tolerances to define acceptable deviations from plans

  - By requiring the Project Board to approve all plan updates

  - By eliminating the need for regular progress reporting

- How does the "Tailor to suit the project" principle affect the application of the Plans practice in PRINCE2?

  - It allows for the adjustment of planning techniques and level of detail based on project context

  - It requires all PRINCE2 projects to use the same standardised planning approach

  - It mandates the use of specific planning software for all projects

  - It eliminates the need for formal plans in small projects