PRINCE2 Foundation Module 9 Quiz – Risk

- In PRINCE2, risk is measured by a combination of:

  - Probability and impact

  - Threat and opportunity

  - Cause and effect

  - Cost and schedule

- Which term does PRINCE2 use for uncertain events that would have a positive impact on objectives?

  - Benefits

  - Advantages

  - Opportunities

  - Gains

- According to PRINCE2, a risk is:

  - Always a negative event

  - Always a positive event

  - An uncertain event with a positive or negative impact

  - A certain event with unknown impact

- Which of the following is NOT part of PRINCE2's risk definition?

  - Uncertainty

  - Impact on objectives

  - Probability of occurrence

  - Resource allocation

- In PRINCE2, the term "threat" refers to:

  - Any project issue

  - An uncertain event with potential positive impact

  - An uncertain event with potential negative impact

  - A certain event with negative impact

- What is the primary purpose of the risk practice in PRINCE2?

  - To eliminate all project uncertainties

  - To identify, assess, and control uncertainties affecting project objectives

  - To create a risk-free project environment

  - To transfer all risks to external stakeholders

- Which of the following is NOT a direct outcome of effective risk practice in PRINCE2?

  - Improved ability for the project to succeed

  - Better decision-making

  - Guaranteed project success

  - Proactive management of uncertainties

- The risk practice in PRINCE2 aims to address uncertainties from:

  - Only internal sources

  - Only external sources

  - Both internal and external sources

  - Neither internal nor external sources

- Which ISO standard is the PRINCE2 approach to risk management aligned with?

  - ISO 9001

  - ISO 14001

  - ISO 27001

  - ISO 31000

- The risk practice in PRINCE2 is designed to:

  - Avoid all risks in a project

  - Transfer all risks to the customer

  - Support effective decision-making in the face of uncertainty

  - Focus solely on threats and ignore opportunities

- Which of the following is NOT considered a key risk concept in PRINCE2?

  - Risk exposure

  - Risk appetite

  - Risk tolerance

  - Risk elimination

- In PRINCE2, 'risk proximity' refers to:

  - The geographical location of the risk

  - How close in time the risk event is

  - How closely related the risk is to project objectives

  - The proximity of the risk owner to the project team

- What does 'risk velocity' mean in PRINCE2?

  - The speed at which a risk moves through the project

  - The rate at which a risk's probability increases

  - How quickly a risk would have an impact on objectives should it occur

  - The speed at which risks are identified in the project

- Which of the following is NOT typically included in a PRINCE2 risk description?

  - Cause

  - Event

  - Effect

  - Mitigation strategy

- In PRINCE2, the 'risk owner' is responsible for:

  - Implementing risk responses

  - Overall management of a risk

  - Identifying new risks

  - Approving risk budgets

- Which of the following is NOT typically part of risk planning in PRINCE2?

  - Defining risk management procedures

  - Establishing risk tolerances

  - Determining timing of risk management activities

  - Guaranteeing risk-free outcomes

- In PRINCE2, the risk management approach is documented in:

  - The risk register

  - The project initiation documentation

  - The daily log

  - The lessons log

- Which technique is NOT mentioned in PRINCE2 for identifying different types of risks during planning?

  - PESTLE analysis

  - SWOT analysis

  - Monte Carlo simulation

  - Risk categorisation

- When expressing risks in PRINCE2, which of the following is NOT considered a key aspect?

  - Risk cause

  - Risk event

  - Risk effect

  - Risk owner

- In PRINCE2, the project board's attitude towards risk-taking is documented as:

  - Risk appetite

  - Risk tolerance

  - Risk threshold

  - Risk acceptance

- Which of the following is NOT typically part of qualitative risk analysis in PRINCE2?

  - Assessing probability

  - Assessing impact

  - Assessing proximity

  - Calculating expected monetary value

- In a PRINCE2 risk matrix, risks above and to the right of the risk tolerance line represent:

  - Risks that the business will not tolerate, except under special circumstances

  - Risks that are acceptable to the business

  - Risks that require no further action

  - Risks that should be ignored

- Which quantitative risk analysis technique is mentioned in PRINCE2?

  - Decision tree analysis

  - Sensitivity analysis

  - Monte Carlo analysis

  - Fault tree analysis

- In PRINCE2, quantitative risk schedule analysis is used to analyse the impact on:

  - Cost objectives

  - Time objectives

  - Quality objectives

  - Scope objectives

- Which of the following is NOT a typical element assessed in PRINCE2 risk analysis?

  - Probability

  - Impact

  - Proximity

  - Complexity

- Which of the following is NOT a typical risk response in PRINCE2?

  - Avoid

  - Reduce

  - Transfer

  - Ignore

- In PRINCE2, the 'implement' step of risk management involves:

  - Identifying new risks

  - Assessing risk impact

  - Executing actions for priority risks

  - Planning risk responses

- Which of the following is NOT part of the 'communicate' step in PRINCE2 risk management?

  - Reporting risks to stakeholders

  - Updating the risk register

  - Discussing risks in team meetings

  - Implementing risk responses

- In PRINCE2, who is responsible for implementing risk responses?

  - Only the project manager

  - Only the risk owner

  - The risk action owner

  - Only the project board

- Which PRINCE2 principle is most closely aligned with the need for ongoing risk control?

  - Ensure continued business justification

  - Learn from experience

  - Manage by stages

  - Focus on products

- Which of the following is NOT a standard risk response type in PRINCE2?

  - Avoid

  - Reduce

  - Transfer

  - Escalate

- In PRINCE2, 'fallback' is considered:

  - A primary response strategy

  - A secondary response strategy

  - A mandatory response for all risks

  - An alternative term for 'transfer'

- Which risk response in PRINCE2 involves changing the project plan to eliminate the risk?

  - Avoid

  - Reduce

  - Transfer

  - Accept

- In PRINCE2, 'share' as a risk response typically involves:

  - Dividing the risk among team members

  - Partnering with another organisation to manage the risk

  - Communicating the risk to all stakeholders

  - Splitting the risk into smaller, manageable parts

- Which risk response in PRINCE2 is most appropriate when the cost of addressing a risk outweighs the potential impact?

  - Avoid

  - Reduce

  - Transfer

  - Accept

- Which of the following is NOT considered a characteristic of a positive risk culture in PRINCE2?

  - Open communication about risks

  - Proactive risk identification

  - Avoiding all risks at any cost

  - Learning from past risk experiences

- In PRINCE2, 'optimism bias' refers to:

  - Always choosing the most positive risk response

  - The tendency to underestimate threats and overestimate opportunities

  - A culture that encourages risk-taking

  - The practice of only reporting positive risks

- Which of the following is NOT a type of decision bias mentioned in PRINCE2?

  - Optimism bias

  - Loss aversion

  - Groupthink

  - Confirmation bias

- In PRINCE2, a supportive risk culture recognises the importance of:

  - Avoiding all risks

  - Considering risk as part of decision-making

  - Focusing only on threats

  - Delegating all risk management to specialists

- Which PRINCE2 principle is most closely aligned with fostering a positive risk culture?

  - Ensure continued business justification

  - Learn from experience

  - Manage by exception

  - Tailor to suit the project

- The PRINCE2 risk management procedure consists of how many steps?

  - Three

  - Four

  - Five

  - Six

- Which step in the PRINCE2 risk management procedure is ongoing throughout all other steps?

  - Identify

  - Assess

  - Plan

  - Communicate

- In which step of the PRINCE2 risk management procedure is the combined risk profile assessed?

  - Identify

  - Assess

  - Plan

  - Implement

- Which of the following is NOT part of the 'Identify' step in PRINCE2 risk management?

  - Define context

  - Define objectives

  - Identify threats and opportunities

  - Determine risk responses

- In the PRINCE2 risk management procedure, which step involves establishing monitoring arrangements?

  - Assess

  - Plan

  - Implement

  - Communicate

- Which role is primarily responsible for setting the project-level risk tolerance and risk budget?

  - Project Manager

  - Project Executive

  - Senior User

  - Senior Supplier

- Who is responsible for ensuring that team managers implement the risk management procedures agreed in their work package description?

  - Project Assurance

  - Project Support

  - Project Manager

  - Senior Supplier

- Which role is responsible for confirming to the project board that the risk management approach is compliant with business policies?

  - Project Support

  - Project Manager

  - Project Assurance

  - Team Manager

- In a complex PRINCE2 project, who might be delegated the responsibility of maintaining the risk register?

  - Project Manager

  - Project Support

  - Team Manager

  - Senior User

- Which role is responsible for escalating risks to corporate or programme management if they exceed the project's risk tolerance?

  - Project Manager

  - Project Executive

  - Senior Supplier

  - Project Assurance

- Which of the following is NOT typically included in the Risk Management Approach?

  - Risk management procedures

  - Roles and responsibilities for risk management

  - Detailed risk responses for all identified risks

  - Tools and techniques for risk management

- In the Risk Register, which of the following is NOT typically recorded?

  - Risk proximity

  - Risk velocity

  - Risk owner

  - Risk budget

- Where would you find the project's risk tolerance levels defined?

  - Risk Register

  - Daily Log

  - Business Case

  - Risk Management Approach

- Which management product would contain information about the timing of formal risk management activities?

  - Stage Plan

  - Risk Register

  - Risk Management Approach

  - Checkpoint Report

- In which management product would you find the standards for rating probability, impact, proximity, and velocity of risks?

  - Risk Register

  - Risk Management Approach

  - Project Initiation Documentation

  - Quality Management Approach

- How does the 'Learn from experience' principle apply to the risk practice?

  - By using lessons to inform risk identification and management

  - By documenting all risks for future projects

  - By avoiding risks that occurred in previous projects

  - By requiring all team members to have prior risk management experience

- How does the 'Manage by stages' principle support effective risk management?

  - By requiring risks to be reassessed at the end of each stage

  - By limiting risk management activities to stage boundaries

  - By allocating different risks to different stages

  - By treating each stage as a separate risk entity

- Which principle is most closely aligned with the need to escalate risks that are forecast to exceed tolerances?

  - Ensure continued business justification

  - Manage by exception

  - Focus on products

  - Define roles, responsibilities, and relationships

- How does the 'Tailor to suit the project' principle apply to the risk practice?

  - By allowing each team member to manage risks in their preferred way

  - By adjusting risk tolerances throughout the project

  - By ensuring risk management procedures are appropriate for the project's size and complexity

  - By customising risk categories for each individual project

- How does the 'Focus on products' principle contribute to effective risk management?

  - By prioritising risks related to product quality

  - By identifying risks associated with defining, developing, and delivering products

  - By requiring a product-based risk breakdown structure

  - By limiting risk management to product-related risks only